**2/10/16**

**Attendance:**

|  |  |
| --- | --- |
| Afnan Alsharif | Present |
| Austin Sass | Present |
| Chris Campbell | Present |
| Cody Helbling | Present |
| Dillon Harris | Present |
| Hue Purkett | Present |
| Jesse Frantzich | Present |
| Tyler Songstad | Present |

**Meeting Content:**

|  |  |
| --- | --- |
| Report |  |
| Discussion | We discussed the feedback from Dr. J on HW3 part 1. We have determined that we need to break up our use cases. This will allow us easily make tasks in our stories. |
| Assignments | Scrum Master: Dillon Harris  Scrum Reporter: Cody Helbling  Project Owner: Tyler Songstad  Github Boss: TBD |

**2/13/16**

**Attendance:**

|  |  |
| --- | --- |
| Afnan Alsharif | - |
| Austin Sass | - |
| Chris Campbell | Present |
| Cody Helbling | - |
| Dillon Harris | Present |
| Hue Purkett | Present |
| Jesse Frantzich | - |
| Tyler Songstad | - |

**Meeting Content:**

|  |  |
| --- | --- |
| Report | Updated functions document  Made sample class diagram  Assigned use cases to team members to make class diagrams and update/refine use cases |
| Discussion |  |
| Assignments | Everyone: Install IntelliJ  Everyone: Create your use cases  Everyone: Create your class diagrams  Everyone: Upload to appropriate folders on google drive  Everyone: Add your github account to file on google drive  Chris: Setup Github repo and add everyone  Everyone: Make sure you read and comply with Dillon’s email |

**2/12/16**

**Attendance:**

|  |  |
| --- | --- |
| Afnan Alsharif | Present |
| Austin Sass | Present |
| Chris Campbell | Present |
| Cody Helbling | Present |
| Dillon Harris | Present |
| Hue Purkett | Present |
| Jesse Frantzich | - |
| Tyler Songstad | Present |

**Meeting Content:**

|  |  |
| --- | --- |
| Report | Dillon has been breaking out use cases. Tyler is getting familiar with Java. |
| Discussion | Meeting 2/13/16 @ 2:30 to refine and break up use cases.  Jira everyone chip in 5 bucks?  IDE discussion  Scrum Roles Finishing |
| Assignments | Scrum Master: Dillon Harris  Scrum Reporter: Cody Helbling  Project Owner: Tyler Songstad  Github Boss: Chris Campbell  Cody: will group use cases into categories  Cody: Send link IntelliJ IDEA  Dillon: Send Chris Jira invite  Everyone: Meeting 2/13/16 |